## Slide 1
PACT
Penalty, Governance & Accountability Compliance Tool
KCC Compliance Governance Platform

## Slide 2
THE PROBLEM
How we manage compliance today — and why it's not working
Manual & Fragmented
Penalties tracked in spreadsheets with no central visibility or audit trail
Inconsistent Enforcement
Disciplinary decisions vary by person and department — no standardized logic
No Repeat-Offence Detection
Repeat offenders go undetected because there's no system tracking patterns
Zero Governance Oversight
Management has no real-time visibility into compliance health or risk exposure

## Slide 3
THE SOLUTION
PACT — A digital governance engine, not just a penalty tracker
Digital Incident Capture
Every breach is logged, timestamped, and permanently recorded
Tier 1–3 Policy Engine
Offences automatically classified and mapped to the correct disciplinary action
Repeat-Offence Detection
System tracks behaviour patterns and flags repeat offenders proactively
Automated Escalation
Tier 1 → Tier 2 escalation triggered automatically after 3 offences within 6 months
Executive Dashboard
Real-time visibility for management on compliance posture and risk levels
Audit-Ready Records
Immutable case histories for regulatory and governance review

## Slide 4
TIERED COMPLIANCE FRAMEWORK
Three structured tiers of disciplinary enforcement — automated and consistent
TIER 1
Workplace Conduct & Operational Discipline
Dress code · Late to work · Unauthorized absence · Disrespectful conduct · DDP Contravention etc.
1st: P5
2nd: P5 & A CBT on the subject or related subject
Further Reoccurrences: P5 & 1% deduction from KREST score
TIER 2
Project Integrity & Internal Process Control
Procurement breach · Falsification of records
TIER 3
Strategic Resilience & Enterprise Reputation
Confidentiality breach · Fraud · Conflict of interest
Auto-escalation: 3 Tier 1 offences within 6 months → automatically triggers Tier 2 classification
1st: P5 & A CBT on the subject or related subject
2nd: P5 & 1% deduction from KREST score
Further Reoccurrences: P5, 1% deduction from KREST score & Disciplinary session with Chairman, dismissal possible
1st: P5 & Disciplinary session with Chairman. Unpaid leave possible
2nd: P5 & Disciplinary session with Chairman, Termination possible
Other disciplinary measures utilised in Tier 1 & 2 are also possible in this category

## Slide 5
HOW IT WORKS — END-TO-END USER FLOW
1
Incident
Logged
2
Tier
Classified
3
Action
Recommended
4
Notification
Sent
5
Enforcement
& Resolution
Admin Officer
logs breach via form
System maps to
Tier 1, 2, or 3
1st / 2nd / 3rd
action auto-applied
Person + supervisor
notified via email
Case closed or
escalated if needed
APPEALS PATHWAY (Phase 2):
If charged person disputes the action → submits appeal within 3–5 working days → routed to reviewing officer → decision documented (Upheld / Reduced / Waived)

## Slide 6
SYSTEM ARCHITECTURE — 7 CONNECTED MODULES
PACT COMPLIANCE CASES
Central Hub
Staff
Directory
Policy &
Offence Library
Disciplinary
Actions
Escalation
Log
Appeals
Register
Repeat Offence
Tracker

## Slide 7
KCC COMPLIANCE GOVERNANCE PLATFORM — END-TO-END USER FLOW
Actor: Chairman & Executive Management
EXECUTIVE
INTELLIGENCE
05
Real-time Power BI
dashboard pulls from
SharePoint
Track compliance maturity & departmental risk heatmaps
Repeat-offender trends & escalation analysis
Actor: Employee or Consultant
APPEALS & RESOLUTION
04
Submits appeal via
Appeals form within
3–5 working days
HR reviews
the appeal
YES → Record updated
with rationale,
case closed
Appeal Upheld
or Waived?
YES
NO
Actor: HR, or Executive Management
REVIEWS & APPROVAL WORKFLOW
03
Receives Outlook
approval request
Status marked
'Finalised' in SharePoint
(Immutable Audit Record)
NO → Return for
review & adjustment
Approved?
Actor: System — Power Automate (triggered automatically)
AUTOMATED POLICY ENGINE
02
Queries 6-month rolling
offender history
Maps offence to Penalty
Matrix → Recommended
action generated
YES → Auto-upgrade
case to Tier 2
Repeat Tier 1
offence detected?
YES
NO
Actor: Admin / Authorised Dept. Head
EXECUTIVE
INTELLIGENCE
01
Accesses Power Apps
incident logging form
Logs new breach:
Offender, Tier, Description,
Evidence upload
Record saved to
SharePoint Compliance
Cases list
NO
YES

## Slide 8
HOW WE'RE BUILDING IT — TECHNOLOGY STACK
100% Microsoft 365 — no new software licenses required
Foundation
SharePoint Lists
Database backbone — stores all cases, staff, offences, actions and audit records
Logic Layer
Power Automate
Automation engine — handles notifications, escalations, and disciplinary logic
User Interface
Power Apps
Custom incident logging form — auto-fills staff details and offence categories
Insights Layer
Power BI
Executive dashboard — real-time compliance posture, trends, and risk heatmaps

## Slide 9
WHERE WE ARE — BUILD PROGRESS
Started: 10 March 2026 · Target Go-Live: 28th April, 2026 · Duration: 6 weeks
Phase 0 — Foundation & Discovery
Mar 10–14
✓ DONE
Phase 1 — Core Lists + Notification Flows
Mar 14–20
✓ DONE
Phase 2 — Tier Classification Engine
Mar 21–27
✓ DONE
Phase 3 — Repeat Offence + Auto-Escalation
Mar 28–Apr 4
✓ DONE
Phase 4 — Appeals Workflow
Apr 5–9
✓ DONE
Phase 5 — Power Apps Form
Apr 10–15
ACTIVE
Phase 6 — Power BI Dashboard
Apr 16–Apr 22
SOON
Phase 7 — Testing & Deployment
Apr 23–28
SOON

## Slide 10
QA/QC TESTING & DEPLOYMENT PLAN
QA/QC TESTING STAGES
Unit Testing
Each flow tested individually with dummy records to verify correct trigger and output
Integration Testing
All 7 lists connected — verify data flows correctly between lists on record creation
Email Testing
Confirm all notifications fire to correct recipients with correct content and formatting
Escalation Testing
Simulate 3 Tier 1 offences within 6 months — verify automatic tier upgrade triggers
User Acceptance Testing
Admin and HR test the full workflow in a live environment before go-live
DEPLOYMENT PLAN
Week 1 — Soft Launch
System goes live for select few only — controlled access during initial rollout
Week 2 — Extended Access
HR and Business Support onboarded — begin using live data for real cases
Week 3 — Full Rollout
Management given read-only dashboard access — system fully operational
Post-Launch — Monitoring
Weekly flow checks for 4 weeks — any errors fixed within 24 hours
Phase 2 — Advanced Features
Appeals workflow, Power Apps form, Power BI dashboard and predictive analytics

## Slide 11
THE END PRODUCT — WHAT SUCCESS LOOKS LIKE
100%
Digital
Compliance Records
0
Manual
Follow-ups Needed
Real-time
Executive
Governance Visibility
"This platform is not a disciplinary tool.
It is a governance infrastructure that embeds accountability, fairness, and policy-driven enforcement into KCC's operational DNA."
Consistent & defensible disciplinary decisions
Early detection of behavioural risk patterns
Stronger protection of reputation, assets & revenue
A measurable, data-driven compliance culture

## Slide 12
Thank
You
M: +234 912 555 5551 W: www.konstructum.com E: executivesupport@konstructum.com A: 40 Adetokunbo Ademola Street, Victoria Island, Lagos, Nigeria.